# STATUS OF SCOPAC THPs

# AS OF

## June 10, 2005

[ 4]	THPs Approved (Friday 6/3/05 – Thursday 6/9/05)

1-05-025 (Powers Booth)	Approved on 6/6/05

1-05-060 (Upper Gate)	Approved on 6/7/05

1-05-059 (Azul)	Approved on 6/8/05

1-05-061 (Power Run)	Approved on 6/9/05

[ 5]   THPs Potentially Available for Signature beginning on Friday 6/10/05 (if all required information is received and OR completed - if required)

1-05-009 (PL Slater)	Recommended for approval with additional mitigation.  Public comment period closed on 4/28/05 (PHI held on 3/16/05).  Received RPF response to 2nd RT recommendations on 4/18/05.  Submitted as a non-HCP Option “A” THP.

Director’s Decision Date:  6/17/05

1-05-041 (Owl Creek South)	Recommended for approval with additional mitigation.  Public comment period closed on 5/26/05 (PHI held on 4/19/05).  Received RPF response to 2nd RT recommendations on 5/16/05.  Submitted as a HCP Option “A” THP utilizing the interim watershed prescriptions.

Director’s Decision Date:  6/17/05

1-05-072 (Baldy 5)	Recommended for approval WITHOUT additional mitigation (PHI held on 5/6/05).  Public comment period closed on 6/6/05.   Submitted as a HCP Option “A” THP utilizing the Interim HCP prescriptions.

Director’s Decision Date:  6/27/05

1-04-302 (Grizzly 05)	Recommended for approval with additional mitigation.  Public comment closed on 5/10/05 (PHI held on 2/2/05).  Received RPF response to 2nd RT recommendations on 4/6/05.  Submitted as an Option “C” THP utilizing the Van Duzen Watershed Analysis prescriptions.  Converted to a HCP Option “A” THP.  Public comment period reopened on4/25/05 for 15-days due to change in silviculture (selection to commercial thinning) requiring new NOI.

Director’s Decision Date:  6/30/05

1-05-006 (City Dump)	Recommended for approval with additional mitigation.  Public comment period closed on 4/22/05 (PHI begun on 2/23/05 and completed on 3/3/05).  Received RPF response to 2nd RT recommendations on 4/8/05.

Since this is the only access to the plan, plan will not be approved until permits from appropriate waste management authorities are obtained.  Submitted as a regular THP by SCOPAC (timber owner) for the timberland owner, City Garbage Company of Eureka.  Option “C” THP.

Director’s Decision Date:  6/30/05

[ 1]    THPs Processed Through 2nd Review Awaiting Close of the Public Comment Period

1-05-037 (Flan)	Recommended for approval with additional mitigation (PHI held on 4/7/05).  Public comment period to close on 6/13/05.  Received RPF response to 2nd RT recommendations on 6/3/05.   Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis prescriptions.  2nd review scheduled for 5/5/05 postponed due to road repair issue.

Director’s Decision Date:  7/5/05

[ 2]  THPs with Special Circumstances Delaying Final Determination

1-03-107 (Cow Trail)	Recommended for approval without additional mitigation.  Public comment period closed on 8/18/03 (PHI held on 7/9/03).  Submitted as an Option “A” THP.  Approval delayed until Option “A” document for HCP covered lands is approved.

Director’s Decision Date:  6/30/05

1-04-220 (Horse 04)	Recommended for approval WITHOUT additional mitigation.  Public comment closed on 11/5/04 (PHI held on 10/6/04).  Non-concurrence filed by WQ on 10/26/04 (winter operations & 10 foot no cut buffer adjacent to Class III watercourse).  Non-concurrence filed by DPR on 10/25/04 (visual impact).  Final decision delayed pending resolution of non-concurrences.  Submitted as an Option “C” THP utilizing the Lower Eel/Eel Delta Watershed Analysis prescriptions.

Director’s Decision Date:  6/30/05

[ 0] 	THPs Recommended for Approval at 2nd Review in Fortuna on 6/9/05

None

[ 0]	Recommended for Denial at 2nd Review in Fortuna

None

[ 1]	2nd Review Postponed

1-05-098 (Green Machine)	PHI held on 6/1/05.  Received CDF PHI report on 6/2/05.  Received DPR PHI report on 6/6/05.  Received RPF response to PHI recommendations on 6/6/05. Submitted as a HCP Option “A” THP utilizing the Lower Eel/Eel Delta Watershed Analysis Prescriptions.  2nd review scheduled for 6/9/05 postponed – need DFG MAMU and Osprey consultaitons

[ 1]	THPs Awaiting Second Review, Pending Receipt of Information from SCOPAC, or Completion

Of Consultations

1-05-053 (Parsnip)	PHI begun on 5/17/05 and completed on 5/18/05.  Received CDF PHI report on 5/23/05.  Received CGS PHI report on 5/25/05.  Received WQ PHI report on 5/25/05.  Need RPF response to PHI recommendations.  Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis prescriptions.

[ 6]	THPs That Need Agency reports or additional Agency Information Prior to 2nd Review

1-05-052 (Taro)	PHI begun on 4/21/05 and completed on 4/22/05.  Need CDF, CGS and WQ PHI reports.  Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis prescriptions.

1-05-076 (Seven Deuce)	PHI held on 5/20/05.  Received CDF PHI report on 6/2/05.  Received WQ PHI report on 6/3/05.  Need  CGS PHI report.  Submitted as a HCP Option “A” THP utilizing the Lower Eel/Eel Delta Watershed Analysis prescriptions.

1-05-077 (Around Gills)*	PHI held on 5/25/05.  NOAA attended PHI but will not submit a PHI report.  Received CGS PHI report on 6/3/05.  Received CDF PHI report on 6/6/05.  Need WQ PHI report.  Submitted as a HCP Option “A” THP utilizing the Freshwater Watershed Analysis prescriptions.

1-05-078 (Mesa Selection)	PHI held on 5/16/05.  Received CDF PHI report on 5/17/05.  Received additional geological information on 6/2/05.  Need CGS and WQ PHI reports.  Submitted as a HCP Option “A” THP utilizing the Lower Eel/Eel Delta Watershed Analysis prescriptions.

1-05-085 (Little Main)*	PHI begun on 5/27/05 and completed on 6/1/05.  Received CGS PHI report on 6/7/05.  Need CDF and WQ PHI reports.  Submitted as a HCP Option “A” THP utilizing the Freshwater Watershed Analysis prescriptions.

1-05-093 (Fox-Tail)	PHI begun on 5/26/01 and completed on 6/1/05.  Need CDF and WQ PHI reports.  Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis prescriptions.

[11]  Plans In Early Stages of Review (prior to completion of PHI)

1-04-253 (Flantastic)	First day of PHI held on 12/8/04.  Second day of PHI held  on 1/6/05.  Pending scheduling of completion of PHI .  Received WQ PHI report on 12/13/04.  Received CGS PHI report on 12/16/04.  Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis prescriptions.

1-05-079 (Second Serving)**	Filed on 5/5/05.  Pending scheduling of PHI.  Submitted as a HCP Option “A” THP utilizing the Elk River/Salmon Creek Draft Watershed Analysis prescriptions.  Note: PHI can not be scheduled until the wildlife agencies approve the ERSC Watershed Analysis prescriptions.

1-05-094 (Some Beach)	PHI begun on 6/1/05.  Second day of PHI will be required once additional geological information is received.  Pending scheduling of completion of PHI.  Need CDF and WQ PHI reports from 1st day of the PHI.  Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis prescriptions.

1-05-097 (Bonanza)	Filed on 5/26/05.  Pending PHI (scheduled for 6/8/05). Submitted as a HCP Option “A” THP utilizing the Lower Eel/Eel Delta Watershed Analysis Prescriptions.

1-05-109 (Go Dog Go)	Filed on 6/10/05.  Pending scheduling of PHI.  Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis Prescriptions.

1-05-110 (Casa Blanca)	Filed on 6/10/05.  Pending scheduling of PHI.  Submitted as a non-HCP Option “A” THP.

1-05-111 (Chris Carson 2)	Filed on 6/10/05.  Pending scheduling of PHI.  Submitted as a HCP Option “A” THP utilizing the HCP Interim Prescriptions.

1-05-112 (Full Boat)	Filed on 6/10/05.  Pending scheduling of PHI.  Submitted as a HCP Option “A” THP utilizing the Lower Eel/Eel Delta Watershed Analysis Prescriptions.

1-05-115 (Road 3 South)	Received on 6/6/05.  Pending 1st review and filing (6/16/05).  Submitted as a HCP Option “A” THP utilizing the HCP Interim Prescriptions.

1-05-116 (McCann1)	Received on 6/6/05.  Pending 1st review and filing (6/16/05).  Submitted as a HCP Option “A” THP utilizing the HCP Interim Prescriptions.

1-05-117 (Dawgtown)	Received on 6/6/05.  Pending 1st review and filing (6/16/05).  Submitted as a HCP Option “A” THP utilizing the HCP Interim Prescriptions.

[ 1]    THPs Returned

1-05-102 (View Two)	Received on 56/23/05.  Returned 6/2/05 – failed to disclose and provide mitigation for STA adjacent to Grizzly Creek State Park.  Pending resubmission.  Submitted as a HCP Option “A” THP utilizing the Van Duzen Watershed Analysis Prescriptions

[ 3]	THP Major Amendments

1-01-217, AM #15 (VDR 16)	Add road corrective work.  Filed on 11/10/03.  PHI held on 11/6/03.  Received CDF PHI report on 11/12/03.  DFG PHI report received on 12/1/03.  2nd review scheduled for 2/5/04 postponed at the request of the RPF.  Need additional information from RPF in response to PHI recommendations.

1-02-052, AM #13 (Blues)	Remove existing Humboldt crossing and remove fill at Class III crossing.  Filed on5/23/05.  PHI held on 5/25/05.  Need CDF PHI report.

1-02-052, AM#14 (Blues)	Repair significant, large road failure.  Filed on5/23/05.  PHI held on 5/25/05.  Received CGS PHI report on 6/1/05.  Need CDF PHI report.

SUMMARY

[  4]   THPs Approved (Friday 6/3/05 – Thursday 6/9/05)

[  5]	THPs Potentially Available for Signature beginning on Friday 6/10/05.

[  1]   THPs Processed Through 2nd Review Awaiting Close of the Public Comment Period

[  2]	THPs  with Special Circumstances Delaying Final Determination

[  0]	THPs Recommended for Approval at  2nd Review in Fortuna on 6/9/05.

[  0]	Recommended for Denial at 2nd Review

[  1]   2nd Review Postponed

[  1]  THPs Awaiting Second Review Pending Receipt of Information from SCOPAC and/or Completion

of  Consultations

[  6]	THPs That Need Agency reports or additional Agency Information Prior to 2nd Review

[11]	Plans In Early Stages of Review (prior to completion of PHI)

[  1]	THPs Returned

[  3]	THP Major Amendments

SUMMARY OF REPORT ACTIVITY:

[  4]	THPs Approved  6/3/05 – 6/9/05

[  0]  	Major Amendments Approved 6/3/05 – 6/9/05

[28]	THPs Under Review as of  6/10/05

[  3]	Major Amendment Under Review as of 6/10/05

##### [31]   Total Plans/Amendments Under Review as of 6/10/05

-end-